WEEK 5 ACCOMPLISHMENT REPORT

CAPSTONE PROJECT TITLE: GeoSentri: An IoT-Based Real-Time GPS Monitoring System for Police Personnel

PERCENTAGE OF COMPLETION: ____________________

| DATE | DAY | COMPLETED TASK | PERSON RESPONSIBLE |
| --- | --- | --- | --- |
| August 4, 2026 | Tuesday | Integrated real-time operational workflows across the backend, web portal, and mobile application. |  |
| August 4, 2026 | Tuesday | Improved the live GPS map, personnel monitoring, reporting, task, and deployment interfaces. |  |
| August 5, 2026 | Wednesday | Updated the mobile application features and build configuration. |  |
| August 5, 2026 | Wednesday | Updated Expo dependencies to improve mobile compatibility and build stability. |  |
| August 4, 2026 | Tuesday | Integrated Flespi GPS and MQTT synchronization for automatic personnel location updates. |  |
| August 4, 2026 | Tuesday | Added real-time socket updates for personnel, deployments, tasks, and reports. |  |
| August 4, 2026 | Tuesday | Added supervisor deployment assignment and assigned-area management features. |  |
| August 4, 2026 | Tuesday | Added officer task viewing and task-status workflow features. |  |
| August 4, 2026 | Tuesday | Added operational report submission with location and photo evidence. |  |
| August 4, 2026 | Tuesday | Added reverse geocoding and GPS-reading freshness tracking. |  |

WEEK 6 ACCOMPLISHMENT REPORT

CAPSTONE PROJECT TITLE: GeoSentri: An IoT-Based Real-Time GPS Monitoring System for Police Personnel

PERCENTAGE OF COMPLETION: ____________________

| DATE | DAY | COMPLETED TASK | PERSON RESPONSIBLE |
| --- | --- | --- | --- |
| August 11, 2026 | Tuesday | Added shift scheduling notifications and personnel profile photos. |  |
| August 12, 2026 | Wednesday | Polished mobile workflows and prepared the application for production builds. |  |
| August 12, 2026 | Wednesday | Finalized GeoSentri Android branding, notification behavior, and secondary officer testing support. |  |
| August 13, 2026 | Thursday | Implemented native and web MapLibre maps using MapTiler styles. |  |
| August 13, 2026 | Thursday | Improved live marker animation, marker clustering, map colors, zoom behavior, and mobile map controls. |  |
| August 14, 2026 | Friday | Refined responsive map layouts, deployment views, action styling, authentication UX, security, and performance. |  |
| August 15, 2026 | Saturday | Strengthened operational security, upgraded the mobile SDK, and fixed tracking and deployment state synchronization. |  |
| August 16, 2026 | Sunday | Fixed mobile evidence uploads, offline report storage, and dark-theme surfaces. |  |
| August 16, 2026 | Sunday | Polished mobile map interactions and isolated native map caching from the web preview. |  |
| August 16, 2026 | Sunday | Added authentication-session support for the mobile web preview. |  |

WEEK 7 ACCOMPLISHMENT REPORT

CAPSTONE PROJECT TITLE: GeoSentri: An IoT-Based Real-Time GPS Monitoring System for Police Personnel

PERCENTAGE OF COMPLETION: ____________________

| DATE | DAY | COMPLETED TASK | PERSON RESPONSIBLE |
| --- | --- | --- | --- |
| August 19, 2026 | Wednesday | Hardened security across the backend, web portal, and mobile application. |  |
| August 21, 2026 | Friday | Fixed real-time operational workflows and refined the web and mobile user experience. |  |
| August 22, 2026 | Saturday | Improved operational monitoring, deployment management, and supervisor workflows. |  |
| August 23, 2026 | Sunday | Improved authentication safeguards and user guidance during login. |  |
| August 19, 2026 | Wednesday | Added security headers, authorization checks, and request rate limiting. |  |
| August 19, 2026 | Wednesday | Strengthened profile-photo and report-evidence upload validation. |  |
| August 21, 2026 | Friday | Added encrypted offline report queuing and automatic synchronization. |  |
| August 22, 2026 | Saturday | Added barangay operational analytics and incident visualization. |  |
| August 22, 2026 | Saturday | Added an evidence viewer and expanded report-detail presentation. |  |
| August 22, 2026 | Saturday | Added map legends, loading skeletons, confirmations, and accessible dialogs. |  |

WEEK 8 ACCOMPLISHMENT REPORT

CAPSTONE PROJECT TITLE: GeoSentri: An IoT-Based Real-Time GPS Monitoring System for Police Personnel

PERCENTAGE OF COMPLETION: ____________________

| DATE | DAY | COMPLETED TASK | PERSON RESPONSIBLE |
| --- | --- | --- | --- |
| August 26, 2026 | Wednesday | Polished the light and dark themes of the monitoring dashboard. |  |
| August 27, 2026 | Thursday | Improved frontend workflows, page behavior, and navigation usability. |  |
| August 28, 2026 | Friday | Refactored operational backend domains to improve maintainability and reliability. |  |
| August 27, 2026 | Thursday | Improved account forms, validation, and GPS-device selection. |  |
| August 27, 2026 | Thursday | Improved deployment scheduling, personnel selection, and deployment dialogs. |  |
| August 27, 2026 | Thursday | Improved report workflows and real-time interface feedback. |  |
| August 28, 2026 | Friday | Separated deployment, report, and task logic into maintainable backend services. |  |
| August 28, 2026 | Friday | Added a dedicated real-time socket gateway and operational runtime. |  |
| August 28, 2026 | Friday | Added report and task pagination with offline synchronization support. |  |
| August 28, 2026 | Friday | Added shared domain contracts, automated tests, and continuous-integration checks. |  |

WEEK 9 ACCOMPLISHMENT REPORT

CAPSTONE PROJECT TITLE: GeoSentri: An IoT-Based Real-Time GPS Monitoring System for Police Personnel

PERCENTAGE OF COMPLETION: ____________________

| DATE | DAY | COMPLETED TASK | PERSON RESPONSIBLE |
| --- | --- | --- | --- |
| September 1, 2026 | Tuesday | Improved map controls and real-time GPS monitoring reliability. |  |
| September 3, 2026 | Thursday | Fixed authentication pagination and mobile connectivity to the AWS-hosted backend. |  |
| September 3, 2026 | Thursday | Added safe reconciliation of the supervisor login account. |  |
| September 4, 2026 | Friday | Strengthened account email validation and aligned the mobile application with Expo SDK 57. |  |
| September 4, 2026 | Friday | Refined mobile report filters, bottom navigation, and preview APK architecture. |  |
| September 4, 2026 | Friday | Added project and AWS infrastructure documentation. |  |
| September 6, 2026 | Sunday | Improved system reliability and refreshed the personnel-management interface. |  |
| September 6, 2026 | Sunday | Improved mobile navigation and responsive screen layouts. |  |
| September 6, 2026 | Sunday | Added system health endpoints, protected-route recovery, and page-data caching. |  |
| September 6, 2026 | Sunday | Improved automatic recovery and synchronization of offline mobile reports. |  |

WEEK 10 ACCOMPLISHMENT REPORT

CAPSTONE PROJECT TITLE: GeoSentri: An IoT-Based Real-Time GPS Monitoring System for Police Personnel

PERCENTAGE OF COMPLETION: ____________________

| DATE | DAY | COMPLETED TASK | PERSON RESPONSIBLE |
| --- | --- | --- | --- |
| September 8, 2026 | Tuesday | Improved live map marker motion, clustering, and handling of incoming GPS coordinates. |  |
| September 8, 2026 | Tuesday | Improved verification-code handling and recovery messages during service outages. |  |
| September 8, 2026 | Tuesday | Fixed verification-code retry interaction and simplified the verification instructions. |  |
| September 8, 2026 | Tuesday | Aligned web map markers with the legend and improved spacing of the mobile follow-status panel. |  |
| September 8, 2026 | Tuesday | Added adaptive animation for markers receiving new GPS coordinates. |  |
| September 8, 2026 | Tuesday | Added GPS-reading age and freshness indicators. |  |
| September 8, 2026 | Tuesday | Added fake mobile markers for testing marker clustering. |  |
| September 8, 2026 | Tuesday | Added automatic OTP verification while retaining the visible verification button. |  |
| September 8, 2026 | Tuesday | Added system-status banners and service-outage recovery. |  |
| September 8, 2026 | Tuesday | Added clearer network and server error messages across web pages. |  |

WEEK 11 ACCOMPLISHMENT REPORT

CAPSTONE PROJECT TITLE: GeoSentri: An IoT-Based Real-Time GPS Monitoring System for Police Personnel

PERCENTAGE OF COMPLETION: ____________________

| DATE | DAY | COMPLETED TASK | PERSON RESPONSIBLE |
| --- | --- | --- | --- |
| September 9, 2026 | Wednesday | Linked report-validation notifications to the exact submitted report and displayed its current validation status. |  |
| September 9, 2026 | Wednesday | Added editing of submitted reports with a required correction reason and revision history. |  |
| September 9, 2026 | Wednesday | Configured corrected validated reports to return to pending status for another supervisor review. |  |
| September 9, 2026 | Wednesday | Expanded report details to show submitted, automatic, location, evidence, review, and correction-history fields. |  |
| September 9, 2026 | Wednesday | Added a separate editable incident or activity date and time while retaining the original submission time. |  |
| September 9, 2026 | Wednesday | Improved the current-GPS button using municipal boundary, coordinate validity, and location-freshness checks. |  |
| September 9, 2026 | Wednesday | Implemented an account-wide OTP request limit that remains consistent across different mobile devices. |  |
| September 9, 2026 | Wednesday | Fixed verification-code retry interaction so users can re-enter a code after an incorrect attempt. |  |
| September 9, 2026 | Wednesday | Added and updated automated tests for report corrections, notifications, GPS handling, OTP limits, and verification retry behavior. |  |
| September 9, 2026 | Wednesday | Added reviewer information, review timestamps, and validation badges to report details. |  |