WEEK 5 ACCOMPLISHMENT REPORT

CAPSTONE PROJECT TITLE: GeoSentri: An IoT-Based Real-Time GPS Monitoring System for Police Personnel

PERCENTAGE OF COMPLETION: 40-50%

These tasks were developed during Week 5, then consolidated and committed to Git on August 4, 2026. The table shows the verified Git commit date.

| DATE | DAY | COMPLETED TASK | PERSON RESPONSIBLE |
| --- | --- | --- | --- |
| August 4, 2026 | Tuesday | Started the Flespi GPS and MQTT integration for personnel location updates. |  |
| August 4, 2026 | Tuesday | Prepared the real-time data flow for personnel, deployments, tasks, and reports. |  |
| August 4, 2026 | Tuesday | Prepared the supervisor deployment and assigned-area management workflow. |  |
| August 4, 2026 | Tuesday | Prepared the officer task viewing and task-status workflow. |  |
| August 4, 2026 | Tuesday | Developed the initial report submission flow with location and photo evidence. |  |

WEEK 6 ACCOMPLISHMENT REPORT

CAPSTONE PROJECT TITLE: GeoSentri: An IoT-Based Real-Time GPS Monitoring System for Police Personnel

PERCENTAGE OF COMPLETION: 50-55%

| DATE | DAY | COMPLETED TASK | PERSON RESPONSIBLE |
| --- | --- | --- | --- |
| August 3, 2026 | Monday | Completed the integration of real-time operational workflows across backend, web, and mobile. |  |
| August 4, 2026 | Tuesday | Completed the web personnel monitoring map and operational dashboard. |  |
| August 4, 2026 | Tuesday | Completed the mobile map, reports, tasks, profile, and account workflows. |  |
| August 4, 2026 | Tuesday | Added reverse geocoding and GPS-reading freshness tracking. |  |
| August 5, 2026 | Wednesday | Updated mobile behavior, Android build configuration, and Expo dependencies. |  |

WEEK 7 ACCOMPLISHMENT REPORT

CAPSTONE PROJECT TITLE: GeoSentri: An IoT-Based Real-Time GPS Monitoring System for Police Personnel

PERCENTAGE OF COMPLETION:55-65%

| DATE | DAY | COMPLETED TASK | PERSON RESPONSIBLE |
| --- | --- | --- | --- |
| August 11, 2026 | Tuesday | Added shift scheduling notifications and personnel profile photos. |  |
| August 12, 2026 | Wednesday | Polished mobile workflows and prepared the application for production builds. |  |
| August 12, 2026 | Wednesday | Finalized GeoSentri Android branding, notification behavior, and secondary officer testing support. |  |
| August 13, 2026 | Thursday | Implemented native and web MapLibre maps using MapTiler styles. |  |
| August 13, 2026 | Thursday | Improved live marker animation, marker clustering, map colors, zoom behavior, and mobile map controls. |  |
| August 14, 2026 | Friday | Refined responsive map layouts, deployment views, action styling, authentication UX, security, and performance. |  |
| August 15, 2026 | Saturday | Strengthened operational security, upgraded the mobile SDK, and fixed tracking and deployment state synchronization. |  |
| August 16, 2026 | Sunday | Fixed mobile evidence uploads, offline report storage, and dark-theme surfaces. |  |
| August 16, 2026 | Sunday | Polished mobile map interactions and isolated native map caching from the web preview. |  |
| August 16, 2026 | Sunday | Added authentication-session support for the mobile web preview. |  |

WEEK 8 ACCOMPLISHMENT REPORT

CAPSTONE PROJECT TITLE: GeoSentri: An IoT-Based Real-Time GPS Monitoring System for Police Personnel

PERCENTAGE OF COMPLETION: 65-70%

| DATE | DAY | COMPLETED TASK | PERSON RESPONSIBLE |
| --- | --- | --- | --- |
| August 19, 2026 | Wednesday | Hardened security across the backend, web portal, and mobile application. |  |
| August 19, 2026 | Wednesday | Added security headers, authorization checks, and request rate limiting. |  |
| August 19, 2026 | Wednesday | Strengthened profile-photo and report-evidence upload validation. |  |
| August 21, 2026 | Friday | Fixed real-time operational workflows and refined the web and mobile user experience. |  |
| August 21, 2026 | Friday | Added encrypted offline report queuing and automatic synchronization. |  |
| August 22, 2026 | Saturday | Improved operational monitoring, deployment management, and supervisor workflows. |  |
| August 22, 2026 | Saturday | Added barangay operational analytics and incident visualization. |  |
| August 22, 2026 | Saturday | Added an evidence viewer and expanded report-detail presentation. |  |
| August 22, 2026 | Saturday | Added map legends, loading skeletons, confirmations, and accessible dialogs. |  |
| August 23, 2026 | Sunday | Improved authentication safeguards and user guidance during login. |  |

WEEK 9 ACCOMPLISHMENT REPORT

CAPSTONE PROJECT TITLE: GeoSentri: An IoT-Based Real-Time GPS Monitoring System for Police Personnel

PERCENTAGE OF COMPLETION: 70-80%

| DATE | DAY | COMPLETED TASK | PERSON RESPONSIBLE |
| --- | --- | --- | --- |
| August 26, 2026 | Wednesday | Polished the light and dark themes of the monitoring dashboard. |  |
| August 27, 2026 | Thursday | Improved frontend workflows, page behavior, and navigation usability. |  |
| August 27, 2026 | Thursday | Improved account forms, validation, and GPS-device selection. |  |
| August 27, 2026 | Thursday | Improved deployment scheduling, personnel selection, and deployment dialogs. |  |
| August 27, 2026 | Thursday | Improved report workflows and real-time interface feedback. |  |
| August 28, 2026 | Friday | Refactored operational backend domains to improve maintainability and reliability. |  |
| August 28, 2026 | Friday | Separated deployment, report, and task logic into maintainable backend services. |  |
| August 28, 2026 | Friday | Added a dedicated real-time socket gateway and operational runtime. |  |
| August 28, 2026 | Friday | Added report and task pagination with offline synchronization support. |  |
| August 28, 2026 | Friday | Added shared domain contracts, automated tests, and continuous-integration checks. |  |

WEEK 10 ACCOMPLISHMENT REPORT

CAPSTONE PROJECT TITLE: GeoSentri: An IoT-Based Real-Time GPS Monitoring System for Police Personnel

PERCENTAGE OF COMPLETION: 80-90%

| DATE | DAY | COMPLETED TASK | PERSON RESPONSIBLE |
| --- | --- | --- | --- |
| September 1, 2026 | Tuesday | Improved map controls and real-time GPS monitoring reliability. |  |
| September 3, 2026 | Thursday | Fixed authentication pagination and mobile connectivity to the AWS-hosted backend. |  |
| September 3, 2026 | Thursday | Added safe reconciliation of the supervisor login account. |  |
| September 4, 2026 | Friday | Strengthened account email validation and aligned the mobile application with Expo SDK 57. |  |
| September 4, 2026 | Friday | Refined mobile report filters, bottom navigation, and preview APK architecture. |  |
| September 4, 2026 | Friday | Added project and AWS infrastructure documentation. |  |
| September 6, 2026 | Sunday | Improved system reliability and refreshed the personnel-management interface. |  |
| September 6, 2026 | Sunday | Improved mobile navigation and responsive screen layouts. |  |
| September 6, 2026 | Sunday | Added system health endpoints, protected-route recovery, and page-data caching. |  |
| September 6, 2026 | Sunday | Improved automatic recovery and synchronization of offline mobile reports. |  |

WEEK 11 ACCOMPLISHMENT REPORT

CAPSTONE PROJECT TITLE: GeoSentri: An IoT-Based Real-Time GPS Monitoring System for Police Personnel

PERCENTAGE OF COMPLETION: 90-99%

| DATE | DAY | COMPLETED TASK | PERSON RESPONSIBLE |
| --- | --- | --- | --- |
| September 7, 2026 | Monday | Evaluated GPS-reading age, freshness indicators, and test markers on the mobile map. |  |
| September 7, 2026 | Monday | Checked marker legend icons and the spacing of the officer-following panel. |  |
| September 8, 2026 | Tuesday | Conducted functional testing of marker movement and clustering using incoming GPS updates. |  |
| September 8, 2026 | Tuesday | Tested automatic OTP verification and the visible manual verification fallback. |  |
| September 8, 2026 | Tuesday | Reproduced and fixed the keyboard issue after entering an incorrect verification code. |  |
| September 8, 2026 | Tuesday | Evaluated service-outage, network, and server error messages across web pages. |  |
| September 9, 2026 | Wednesday | Tested report-validation notifications and direct navigation to the exact report, including status badges, reviewer details, and review time. |  |
| September 9, 2026 | Wednesday | Evaluated report editing, correction reasons, and revision history, and confirmed corrected validated reports return to pending for repeat validation. |  |
| September 9, 2026 | Wednesday | Verified the completeness of report details, automatic fields, evidence, and incident time. |  |
| September 9, 2026 | Wednesday | Validated current-GPS checks and account-wide OTP limiting across devices, with automated regression tests for the corrected workflows. |  |